Milestone 2 Progress Report

A. What was our milestone and subtasks?
Milestone 2 focused on building the main pages of my portfolio website. The subtasks included creating the About page, Projects page, Resume page, and Contact page. I also added basic written content, improved the responsive layout, and made sure the navigation worked properly across the website.

B. Were we successful or not? Why or why not?
Yes, Milestone 2 was successful. I completed all of the main pages planned for this stage and connected them through the website navigation. The About page explains my background, education, and technical skills. The Projects page presents several of my technical projects, including UniBox, the Resume Intelligence System, an AI Recruitment Platform, and a Computer Vision Platform. The Resume page summarizes my education, professional experience, and skills, while the Contact page includes a front-end contact form and contact information. I also tested the website on different screen sizes and improved the mobile layout.

C. What did we learn from the past two weeks?
During the past two weeks, I learned that using reusable components makes website development faster and keeps the design consistent. I also learned that responsive design should be tested while the pages are being created instead of waiting until the end. Another important lesson was that the content needs to be organized clearly so that recruiters and visitors can quickly understand my experience, skills, and projects. Testing the navigation and layout after each update also helped reduce errors.

D. What is our next milestone, subtasks, and deadline?
The next milestone is Milestone 3, which is due at the end of Week 12. The main subtasks are adding more detailed project descriptions, improving the user interface and animations, integrating the contact form, improving search engine optimization and performance, and testing the website across different browsers and devices. This milestone will focus on making the website more complete, interactive, and professional.

E. What do we need to do in our own time to make sure that we are successful?
To remain successful, I need to continue working consistently and avoid waiting until the deadline. I will replace any remaining placeholder information, test every page after making changes, check the website on mobile and desktop screens, and review the content for grammar and accuracy. I will also continue updating the Gantt chart so that it reflects the actual progress of the project.

Deliverable:
The deliverable for Milestone 2 includes the updated Gantt chart and screenshots of the completed About, Projects, Resume, and Contact pages, or a link to the working portfolio website.